The Shomen

Updated Project Plan

**Phase 2 (Fall Quarter):**

Week 1

1. Recap Documentation: review of all previous developer’s documentation and research
2. Recommendation List: group’s next steps, focus interest areas for upcoming quarter

Week 1 (Friday)

1. Present findings to each other, combine research into single document, prepare to present to sponsor

Week 1 (Sunday)

1. Sprint 1 due

Week 2 (Tuesday)

1. Present findings to sponsor, recommended next steps
2. Prepare (with sponsor) to meet with the previous developer to officially hand over the task to us

Week 2 (Friday)

1. Meet with sponsor and previous developer to officially hand over the task to us

Week 3-4

1. Analyze existing code for Learning Paths
2. Begin to make changes, fix existing bugs for Learning Paths

Week 4 (Sunday)

1. Sprint 2 due

Week 5-6

1. Learning Paths Development

Week 6 (Sunday)

1. Sprint 3 due

Week 7-8

1. Learning Paths Development

Week 8 (Sunday)

1. Sprint 4 due

Week 9-10

1. Learning Paths Development

Week 10 (Sunday)

1. Sprint 5 due

Week 11

1. Final demo/report/documentation

**Phase 3 (Winter Quarter)**

1. **Learning Paths Development:** The team will develop the Learning Paths feature of the Showbiz U website.
2. **Learning Paths Testing Plan:** Document outlining how the team will test the Learning Paths system.
3. **Learning Paths Deployment Plan:** Document outlining how the team will deploy the Learning Paths system.
4. **User Testing Report:** Results of user testing for both the Learning Paths and community, showing how well the updated website is being received.
5. **Growth Report:** Report showing how much Showbiz U is growing and generating traffic due to the updated website.